FitTrack+ – A Web-Based Personal Fitness Companion AGILE PROJECT MANAGEMENT DIAGRAM ¦ SPRINT-BASED DEVELOPMENT

| Project: FitTrack+ Web-Based Fitness Companion | Group Name: S | Team: Mingu Kang ¦ Neeraj Kattal | Methodology: Agile (Scrum) ¦ 6 Sprints ¦ 12 Weeks |
| --- | --- | --- | --- |

| SPRINT 1 Project Setup & Requirements Weeks 1–2 | SPRINT 2 User Auth & Database Weeks 3–4 | SPRINT 3 BMI Module & Dashboard Weeks 5–6 | SPRINT 4 Diet Log & Nutrition Weeks 7–8 | SPRINT 5 Strength Tracker & 1RM Weeks 9–10 | SPRINT 6 Testing, CI/CD & Deployment Weeks 11–12 |
| --- | --- | --- | --- | --- | --- |
| Sprint Goal Establish project foundation and define all user stories | Sprint Goal Implement user registration, login, and database layer | Sprint Goal Deliver BMI calculator and main dashboard with charts | Sprint Goal Build daily diet logging with calorie tracking and summaries | Sprint Goal Implement workout logging with 1RM estimation formulas | Sprint Goal Full test coverage, CI/CD pipeline, and live deployment |
| User Stories / Tasks - Set up GitHub repo & branching strategy - Define user stories & acceptance criteria - Design DB schema (ERD) - Set up FastAPI project structure - Initialize React app with routing | User Stories / Tasks - User registration API (FastAPI + SQLAlchemy) - JWT-based login & token refresh - SQLite schema: users, sessions tables - React login & register UI screens - Protected route middleware | User Stories / Tasks - BMI calculation API (height/weight input) - Color-coded BMI category display - Store BMI history in DB - Dashboard UI with Chart.js trend graph - Responsive layout for mobile/tablet | User Stories / Tasks - Meal entry form (name, calories, time) - Daily/weekly calorie summary API - Goal-setting for daily calorie targets - Diet log history page with filters - Progress bar vs. daily goal in UI | User Stories / Tasks - Workout entry (exercise, sets, reps, weight) - 1RM calculation (Epley & Brzycki formulas) - Workout history with progress chart - Personal records (PR) tracking - Workout page UI with exercise library | User Stories / Tasks - pytest unit & integration tests (all APIs) - GitHub Actions CI/CD pipeline setup - Deploy backend on Render / Railway - Deploy frontend on Netlify / GitHub Pages - E2E testing & bug fixes, final demo |
| Sprint Review Backlog finalized, repo ready, ERD approved | Sprint Review Auth flow demo — register, login, logout working | Sprint Review Live BMI tracker with historical chart on dashboard | Sprint Review Diet log with calorie summary and goal tracking shown | Sprint Review Strength tracker with 1RM estimates and PR display | Sprint Review Live app demo at public URL, all tests passing |
| Retrospective Improve task estimation accuracy | Retrospective Add input validation earlier in development | Retrospective Chart rendering performance needs optimization | Retrospective UX for meal entry could be simplified further | Retrospective Add exercise search/autocomplete in next sprint | Retrospective Document lessons learned, plan maintenance backlog |
| Definition of Done Repo, Backlog, ERD, Tech Stack confirmed | Definition of Done Auth API, Login/Register UI, DB schema live | Definition of Done BMI API, Dashboard, BMI history chart deployed | Definition of Done Diet log API, summary charts, goal tracker live | Definition of Done Workout API, 1RM calculator, PR tracker live | Definition of Done Live app, CI/CD pipeline, test reports, public URL |

| TEAM MEMBERS | TECHNOLOGIES & TOOLS | GITHUB REPOSITORY |
| --- | --- | --- |
| - Mingu Kang - Neeraj Kattal | React ¦ FastAPI ¦ SQLite ¦ Pydantic SQLAlchemy ¦ Chart.js / Recharts ¦ Git & GitHub Render / Railway ¦ Netlify ¦ GitHub Actions ¦ Render ¦ Vercel | https://github.com/minguking/FitTrackPlus |