FitTrack+ – A Web-Based Personal Fitness Companion WATERFALL PROJECT MANAGEMENT DIAGRAM

| Project: FitTrack+ A Web-Based Personal Fitness Companion | Group Name: S | Methodology: Waterfall Model |
| --- | --- | --- |

| 1 REQUIREMENTS ANALYSIS | 2 SYSTEM DESIGN | 3 DEVELOPMENT | 4 TESTING | 5 DEPLOYMENT | 6 MAINTENANCE |
| --- | --- | --- | --- | --- | --- |
| - Define project scope and objectives - Identify and analyze user needs - Gather functional and non-functional requirements - Create requirement specification document | - Design system architecture - Database schema design (ERD) - UI wireframes and mockups - Plan RESTful API endpoints | - Frontend (React): Dashboard, Diet Log Module, Workout Tracker, Authentication Screens - Backend (FastAPI): REST APIs, User Authentication, BMI Calculator, Database Integration | - Unit Testing - API Testing - UI/UX Testing - Integration Testing - Bug Identification and Fixing - Test Case Documentation | - Deploy FastAPI Backend (Render / Railway) - Deploy React Frontend (Netlify / GitHub Pages) - Configure environment variables & APIs - Set up HTTPS - Implement CI/CD (GitHub Actions) | - Monitor system performance - Fix bugs and issues - Improve features based on user feedback - Security updates - Future enhancements |
| Timeline WEEK 1 | Timeline WEEK 1-2 | Timeline WEEK 2-3 | Timeline WEEK 2-3 | Timeline WEEK 3-5 | Timeline WEEK 4-5 |

| KEY DELIVERABLES | Requirements Specification Document | System Design Document, Wireframes, Database ERD, API Design | Source Code (React + FastAPI), Database (SQLite) | Test Cases, Test Reports, Bug Reports | Live Deployed Application, CI/CD Pipeline | Maintenance Logs, Updates, User Feedback |
| --- | --- | --- | --- | --- | --- | --- |

| TEAM MEMBERS | TECHNOLOGIES & TOOLS | GITHUB REPOSITORY |
| --- | --- | --- |
| - Mingu Kang - Neeraj Kattal | React ¦ FastAPI ¦ SQLite ¦ Pydantic SQLAlchemy ¦ Chart.js / Recharts ¦ Git & GitHub ¦ Render ¦ Vercel | https://github.com/minguking/FitTrackPlus |